Alex Kolar

2/25/2013

CIS224 29001

Tutorial 4: Assigning Resource Costs Define and Describe

Resource Sheet = a view option in MS Project that is commonly used for initial data entry of resources.

This is a very easy and simple way to include resources in your project; if not the easiest and simplest.

Effort-Driven Scheduling = The assumption that the Work element in the formula Work = Duration * Units will remain constant.

Work (effort) remains constant and determines (drives) the way that the W=D*U formula will be calculated.

Resource Leveling = Correcting overallocations so that no resource is assigned more work than is available in the given time period.

A resource is overallocated if it is assigned more work in a given time period than it has working hours.

Slack = the amount of time a task can be delayed without delaying any successor tasks.

Critical Path = tasks that must be completed by scheduled dates in order for the project to be completed by the scheduled Finish Date.

A task is part of the Critical Path if it has 0 slack.