Alex Kolar

4/16/2013

CIS224

Supplemental Assignment 8

Variable Costs = Costs that can change depending on revenue.

A good example of this is tax. The more money you make or spend at once, the more of a tax you have to pay.

Fixed Costs = Costs that remain constant, regardless of revenue.

A fairly decent example is your income. Sadly, wages are usually the first thing to change when a budget is being balanced.

Direct Costs = Costs that relate directly to the manufacture or sale of a product.

Example = Variable or Fixed costs.

Indirect Costs = Costs that do not relate directly to the manufacture or sale of a product.

Example = same as direct costs.

Net Present Value = The current value of your revenue minus the current value of your expenses.

Cost Performance Index (CPI) = The factor that determines whether the project is under- or over-budget.

CPI = Estimated Value / Accrued Cost

A CPI of above 1 means that your project is doing well against the budget.

Schedule Performance Index (SPI) = The factor that determines whether the project is ahead of or behind schedule.

SPI = EV / PV

An SPI of above 1 means that your project is ahead of schedule.

Let’s say you want to build a neighborhood for old people to rent (something that happens often in this state). You are 4 months into the project, and after calculating the CPI and SPI, you realize that your project is under-budget (CPI), but your contractors must be getting more plastered than the walls, because you are 2 weeks behind schedule (SPI).